Refurbishments of Armoury in the Police Marine Unit -St Lucia

Minutes of Pre-Bid Meeting: TD26.CA.003

Date: 		29th September 2026

Time: 		10:00 am

Venue:		Virtual via MST

| Present | Name | Organization |
| --- | --- | --- |
|  | Rennie Mohan | Mines Advisory Group |
|  | Jordache Mangroo | Mines Advisory Group |
|  | Naarah St. Hilaire |  |

| Item | Discussion |
| --- | --- |
| - Welcome & Introductory Matters | - MAG’s Logistics Officer Rennie Mohan chaired the pre bid meeting; made opening remarks and gave a background on MAG and the projects in the Caricom countries. |
| - Procurement Matters | - Rennie Mohan went over key dates in the document- cut-off date for clarifications (16th October 2026); deadline for receipt of proposals (23rd October 2026) and site visit (8th October 2026). - Rennie Mohan went over the Instruction to Bidders clause 8 & 9 regarding the documents comprising the bids and the required documents for eligibility and qualifications. He indicated the importance of the bid submission form and checklist. - Rennie Mohan stated that the preferred currency for bid submission is USD however if firms opt for local currency, it will be converted using the euro exchange rate 2 weeks before the deadline for submission. |
| - Technical Matters | - MAG’s Construction Manager Jordache Mangroo went over the Scope of Works, Drawings and Bill of Quantities and the payment schedule. |
| - Question and Answers | - Question 1- Is there a bid security? - Answer 1 – No bid security of performance bond for this project. - Question 2- What is the timeline for contract award? - Answer 2- Following evaluation and a construction request to the Donor contract signature is possible 1st week in December with a January 2027 kick off date. - Question 3- What is the time frame for completion? - Answer 3- Eight (8) weeks - Question 4- Were similar projects conducted in the region? - Answer 4- Yes four (4) other countries so far. - Question 5- Were there any major challenges in implementation? - Answer 5- Construction Manager not being present full time in the country of operation can be a bit of a challenge. - Question 6- Can this be done as a joint venture? - Answer 6- Yes, as stated in Instruction to bidder’s clause 2-eligible bidders - Question 7- What is the defects liability period? - Answer 7- Three (3) months |
| - Other matters | Please send request for information to rennie.mohan@maginternational.org |

With no further business the meeting ended at 10:35 am.